Product backlog:

| Priority (Rank) | Item | Module | Est. Size (SP) |
| --- | --- | --- | --- |
| 1 | As a system, I want Role-Based Access Control (RBAC) to distinguish between Admin, Driver, and User. | Security | 8 |
| 2 | As a user, I want to register and log in using phone OTP so that I can access the platform securely. | User Management | 5 |
| 3 | As an admin, I want to verify and approve driver NID and vehicle documents before activation. | Driver Management | 8 |
| 4 | As a user, I want to set pickup and destination locations using map search to define the route. | Booking Module | 8 |
| 5 | As an admin, I want to define pricing rules (base fare + per km) for different truck types. | Pricing Management | 8 |
| 6 | As a user, I want to view real-time cost estimation based on distance and truck type before booking. | Pricing Engine | 5 |
| 7 | As a user, I want to create a truck booking request with load details and schedule. | Booking Module | 13 |
| 8 | As a user, I want to select truck type (pickup, mini, covered van, etc.) suitable for my goods. | Truck Selection | 6 |
| 9 | As a driver, I want to view nearby available hauling jobs based on my GPS location. | Job Matching | 13 |
| 10 | As a driver, I want to accept or reject job requests to manage my workload. | Driver Actions | 8 |
| 11 | As a driver, I want to update trip milestones (loading, in-transit, delivered). | Trip Management | 8 |
| 12 | As a user, I want to track the truck’s live location on a map during the trip. | Tracking System | 13 |
| 13 | As a user, I want to make payments using bKash, Nagad, or Cash-on-Delivery after trip completion. | Payment Module | 8 |
| 14 | As a user, I want to confirm or cancel a booking easily. | Order Management | 5 |
| 15 | As a user, I want to receive SMS/app notifications for booking and trip status updates. | Notification Service | 8 |
| 16 | As a user, I want to view my complete booking history from the dashboard. | User Dashboard | 5 |
| 17 | As a driver, I want to view completed jobs, earnings, and workload summary. | Driver Dashboard | 8 |
| 18 | As an admin, I want to monitor all active and completed orders in real time. | Order Monitoring | 8 |
| 19 | As an admin, I want to view a live system dashboard showing demand and driver availability trends. | Analytics Dashboard | 13 |
| 20 | As an admin, I want to generate reports on revenue and delivery performance. | Reporting Module | 8 |
| 21 | As a user, I want to rate and review drivers after trip completion. | Feedback System | 3 |
| 22 | As a user, I want to raise disputes if problems occur during delivery. | Dispute Management | 5 |